Change request CR-01: SMS pickup reminder

Project PRJ-DEMO-001, Atelier Lumière online ordering. Synthetic demonstration document; people and figures are fictional.

1. Request

Requested by the client in writing on 23 October 2026: send an SMS to the customer 30 minutes before the pickup slot starts.

2. Why it is a change request

SMS reminders are not listed in section 3.1 of the specification, so section 3.3 (change requests) applies.

3. Estimate

Sent by the freelancer on 24 October 2026, within the 3 business days required by section 3.3.

| Item | Value |
| --- | --- |
| Effort | 3 days |
| Price | 1,500 TND excluding VAT |
| SMS cost | Paid by the client directly to the SMS provider |
| Delivery | With milestone M3 |

4. Decision

Approved in writing by the client on 27 October 2026. Work starts on 28 October 2026.